# GAMMA IMPLEMENTATION PACK

GAMMA Engine | Canonical Documentation

## FOUNDATION SPRINT 001

Version 1.0 | Execution Specification for Primary Engineering Agent

# 1. SPRINT OBJECTIVE

Create a reproducible repository and executable foundation for GAMMA Knowledge Engine. Do not implement advanced OCR, embeddings, RAG reasoning or agent orchestration in this sprint.

# 2. ACCEPTANCE OUTCOME

A new developer/agent can clone the repository, start local infrastructure, run the API, run the worker/CLI skeleton, execute migrations and run the mandatory test suite.

# 3. EPIC-001 REPOSITORY FOUNDATION

TASK-001 Bootstrap repository structure.

TASK-002 Configure Python project/tooling.

TASK-003 Add typed configuration.

TASK-004 Add Docker Compose development dependencies.

TASK-005 Add PostgreSQL integration.

TASK-006 Add Qdrant integration.

TASK-007 Add S3-compatible object-storage abstraction.

TASK-008 Add FastAPI application skeleton.

TASK-009 Add worker skeleton.

TASK-010 Add CLI skeleton.

TASK-011 Add database migrations.

TASK-012 Add health/readiness endpoints.

TASK-013 Add structured logging.

TASK-014 Add correlation/request IDs.

TASK-015 Add baseline OpenTelemetry instrumentation.

TASK-016 Add unit/integration/contract test layout.

TASK-017 Add CI workflow.

TASK-018 Add pre-commit or equivalent quality automation.

TASK-019 Add AGENTS.md and contributor documentation.

TASK-020 Add security baseline and dependency scanning.

# 4. TASK ACCEPTANCE TEMPLATE

Each task must specify:

objective; affected files; dependencies; implementation; tests; security implications; observability; acceptance criteria; rollback/cleanup.

# 5. REQUIRED INITIAL MODULE BOUNDARIES

apps/api

apps/worker

apps/cli

packages/core

packages/config

packages/domain

packages/observability

packages/storage

packages/persistence

# 6. MINIMUM DOMAIN MODELS

Source, Artifact, Document, DocumentVersion, IngestionJob. Other entities can be placeholders only if needed for dependency boundaries.

# 7. INITIAL API

GET /health

GET /ready

POST /v1/sources

GET /v1/sources/{source_id}

POST /v1/ingestion/jobs

GET /v1/ingestion/jobs/{job_id}

# 8. INITIAL INFRASTRUCTURE

PostgreSQL; Qdrant; S3-compatible object storage. All have health checks. Credentials come from environment/secret configuration, never committed.

# 9. TEST REQUIREMENTS

Configuration validation; domain invariants; repository persistence; migration success; health/readiness behavior; API validation; idempotency behavior for source registration where implemented; container startup.

# 10. CI GATES

format/lint; type checking; unit tests; integration tests when infrastructure is available; contract/schema validation; dependency/security checks.

# 11. DO NOT IMPLEMENT IN SPRINT 001

Production OCR tuning, model training, LLM provider lock-in, knowledge graph reasoning, clinical decision logic, complex microservice decomposition, Kubernetes deployment, or speculative optimization.

# 12. DEFINITION OF DONE

All required tests pass; documentation matches implementation; local bootstrap is reproducible; no secrets; migrations are clean; health checks work; logs are structured; CI is green; PR review completed.

# 13. HANDOFF TO SPRINT 002

Sprint 002 begins source ingestion and immutable artifact storage using the contracts defined by the Knowledge Engine Technical Specification.