# GAMMA AGENT DEVELOPMENT & REVIEW PROTOCOL

GAMMA Engine | Canonical Documentation

Version 1.0

# 1. PURPOSE

Coordinate multiple AI coding/review agents without allowing architectural divergence.

# 2. ROLE SEPARATION

Architecture Agent: defines/updates specifications and ADR proposals.

Primary Engineering Agent: implements assigned repository tasks.

Independent Review Agent: reviews correctness, security, edge cases and maintainability.

Long-context/Parallel Agent: performs bounded analysis or parallel implementation when requested.

Benchmark Agent: evaluates alternatives experimentally.

Architecture Acceptance: confirms conformity to canonical documents.

# 3. WORK UNIT

Every agent task must have a unique ID, source specification, scope, acceptance criteria and expected artifacts.

# 4. PRIMARY ENGINEER RULES

Read canonical docs first. Inspect current code. Implement only requested scope. Add tests. Run validation. Report exact commands and results. Do not claim unexecuted tests.

# 5. REVIEW RULES

Reviewers must independently inspect:

- contract compatibility

- security

- error handling

- tests

- observability

- performance implications

- data integrity

- provenance

- migration safety

- documentation.

# 6. CONFLICT RESOLUTION

If agents disagree about architecture, implementation stops at the disputed boundary and an ADR is proposed. Agents must not resolve architectural conflicts by silently choosing a side.

# 7. AI OUTPUT TRUST

Generated code is considered unverified until executed and tested. Generated scientific or clinical claims require evidence review.

# 8. HANDOFF FORMAT

Completed work reports:

summary; files changed; tests run; results; known limitations; assumptions; unresolved questions; suggested follow-up tasks.

# 9. REVIEW SEVERITY

BLOCKER: correctness/security/data-integrity failure.

MAJOR: significant contract or maintainability issue.

MINOR: non-blocking quality improvement.

INFO: observation.

# 10. MERGE RULE

No merge while mandatory BLOCKER/MAJOR findings remain unresolved. Architecture-affecting changes additionally require ADR acceptance.

# 11. PROVIDER AGNOSTICISM

No repository design may depend on one AI vendor. Agent prompts, role descriptions and integrations remain replaceable.